**Stand Up Meeting (INTE 30033)**

* Tasks: Executing Phase Progress
  + Account Creation Module – Development
    - Account Creation System – Done
    - Account Verification – Done, but normal email is used (no-reply has trial)
    - UI / UX – Done
  + Log-in Module – Development
    - Log in via email + password – Done
    - Log in via other app – In progress
    - Forget Password – Done
    - UI / UX – Done
  + Home Page– Development
    - Display Post/s – Done
    - Buttons / Navigations – In Progress
    - Notification – Done
    - UI / UX – Done
  + Post Creation Module– Development
    - Frontend – In Progress
    - Image Posting – In Progress
    - Text Posting– Done
    - UI / UX – Done
  + Profile Module
    - Frontend – In Progress
* Individual Task Updates
  + Project Manager: Lance – Home Page, Modified Registration Page, Change in Task Designations Approach, Project Timeline Adjustments, Profile Module Frontend (in progress)
  + Tester 1: Arzel – Authorization Page, Notification
  + Tester 2: Aiza – Forgot Password Feature, Email Functionality, Notification, Image Posting (in progress)
  + Technical Lead 1: Airon – Align Codes to Coding Guidelines, Track Project Management Tool, Revised ERD, Text Posting, Modify File Hierarchy, Display Post/s, Post Interactions UI, Login As API
  + Technical Lead 2: Jeff – Forgot Password Page, Buttons / Navigations, Post Creation Frontend (in progress)
  + UI/UX Designer: Kylie – UI / UX of Login Page, Home Feed Post/s Frontend, Authorization Frontend, Frontend of Posting
  + All – Utilized .env file.

**Sprint Planning, and Progress Update (ELEC1)**

* Executing Stage (Sprint 5): In Progress
  + Home Page Module (Dec 25 – Jan 1) – In progress
    - Buttons / Navigations– In Progress
  + Post Creation Module (Jan 1 – Jan 8) – In Progress
    - Frontend – In Progress
    - Image Posting – In Progress
* Executing Stage (Sprint 6): In Progress
  + Post Modification Module (Jan 8 – Jan 15) – Not Started
    - Edit Post – Not Started
    - Delete Post – Not Started
  + Sharing Post/s (Jan 8 – Jan 15) – Not Started
    - Frontend – Not Started
    - Share Other User/s Post – Not Started
    - Sharre Post/s to Other Apps – Not Started

**Sprint Retrospective (ELEC1)**

* What went well
  + After the past 3 sprints, knowing that it’s the holiday season, it’s so honorable to see that the team has made many tasks and is getting close to reach the end result, from just-a-scratch plans. The project is still far from done, but it’s already far from where it began.
* What could be improved
  + The vacation and different personal agendas of the team is a blockage, not in a bad way, of making the development progress of the project. Now, if the team can now have more time in doing their tasks, focused, and collaborative (especially with the other groups also), the making process will be a lot faster.
* What needs to be done
  + As the site expands and the results getting near, more tasks must be done in the next sprint. This includes the modification of post/s, sharing posts of others, and sharing to other apps. Tasks left on this sprint must also be done in the next one. And also, the API endpoints for the collaboration for the other socmeds must be done also with the help of other teams.