**Stand Up Meeting (INTE 30033)**

* Tasks: Executing Phase Progress
  + Account Creation Module – Development
    - Account Creation System – To undergo changes
    - Account Verification – Verification via Email
    - UI / UX – In progress
  + Log-in Module – Development
    - Log in via email + password – In progress
    - Log in via other app – In progress
    - Forget Password – In progress
    - UI / UX – In progress
* Individual Task Updates
  + Project Manager: Lance – Uploaded Documents Needed, Terms & Conditions, Align Codes to Coding Guidelines, New Project Management Tool, Git Testings
  + Tester 1: Arzel – Log-in Module
  + Tester 2: Aiza – Log-in Module
  + Technical Lead 1: Airon – Account Verification System, Account Verification
  + Technical Lead 2: Jeff – Log-in Module
  + UI/UX Designer: Kylie – UI / UX of Account Creation (still in progress because of Coding Guidelines

**Sprint Planning, and Progress Update (ELEC1)**

* Executing Stage (Sprint 2): In Progress (Delayed!)
  + Account Creation Module (Dec 11-13) – almost done
    - Account Creation System
    - Account Verification
    - UI/UX
  + Log-in Module (Dec 13-16) – in progress
    - Log in via email + password
    - Log in via other app
    - Forgot Password
    - UI/UX
* Executing Stage (Sprint 3): Not Yet Started
  + Home / Feed Page (Dec 17-20)
    - Display of the Post
    - Buttons / Navigation Tabs
    - Comments
    - Notification
    - UI / UX
  + Post Creation Page (Dec 21-23)
    - Text Postings
    - Image Postings
    - Post on Accounts on Other Apps
    - UI / UX

**Sprint Retrospective (ELEC1)**

* What went well
  + The beginning is always the hardest, they say, yet our group did our best to do Sprint 2, and understood things (like composer, email verification, web hosting, etc.) with the help of Kuya Airon and by group understandings. Still, great job even if Sprint 1 is a bit delayed
* What could be improved
  + Tasks might get done faster if we can just focus on one thing (on the project) only. And if we can just understand things faster. Also, if we just have the time to meet in person.
* What needs to be done
  + After having Sprint 2 a “didn’t go that well” phase, the delayed tasks from the previous sprint must be done. Aside from this, we must understand more how things work in our project making, and also, do the tasks delegated for Sprint 3.