**Stand Up Meeting (INTE 30033)**

* Tasks: Executing Phase Progress
  + Log-in Module – Development
    - Log in via other app – In progress
      * Authorization Page – Done
  + Home Page – Development
    - Display Post/s – Done
    - Buttons / Navigations – In Progress
    - Notification – In Progress
  + Post Creation Module– Development
    - Frontend – In Progress
    - Text Posting– Done
    - UI / UX – Done
  + Profile Module
    - Frontend – In Progress
* Individual Task Updates
  + Project Manager: Lance – Change in Task Designations Approach, Profile Module Frontend (in progress)
  + Tester 1: Arzel – Authorization Page
  + Tester 2: Aiza – Notification (in progress)
  + Technical Lead 1: Airon – Modify File Hierarchy, Display Post/s, Text Posting
  + Technical Lead 2: Jeff – Buttons / Navigations, Post Creation Frontend (in progress)
  + UI/UX Designer: Kylie – Home Feed Post/s Frontend, Authorization Frontend
  + All – Utilized .env file.

**Sprint Planning, and Progress Update (ELEC1)**

* Executing Stage (Sprint 4): In Progress
  + Log-in Module (Dec 20 – Dec 25) – In progress
    - Log in via other app – In progress
      * Authorization Page – Done
  + Home Page Module (Dec 25 – Jan 1) – In progress
    - Frontend – Done
    - Display Post/s – Done
    - Buttons / Navigations– In Progress
    - Notification – In Progress
    - UI / UX – Done
* Executing Stage (Sprint 5): In Progress
  + Post Creation Module (Jan 1 – Jan 8) – In Progress
    - Frontend – In Progress
    - Text Posting– Done
    - UI / UX – Done

**Sprint Retrospective (ELEC1)**

* What went well
  + The sprint 4 really went well, considering the fact that in this sprint, each member of the team has their different agendas to celebrate the season, everyone still has their time to do some tasks. We also have learned something new (.env file for security purposes)
* What could be improved
  + For the next sprint, a more communicative and following-to-the-deadline atmosphere in our team can be a great help to improve our project making, although it is understandable that this sprint is a busy week for everyone.
* What needs to be done
  + In this sprint, the team made some tasks from our backlogs in the past sprint, some tasks in the current sprint, and tasks assigned to be done in the next sprint. Given this, the tasks that are currently in progress in this sprint will be passed to the next sprint to be finished.