**Stand Up Meeting (INTE 30033)**

* Tasks: Executing Phase Progress
  + Home Page – Development
    - Display Post/s – Done
    - Buttons / Navigations – In Progress
    - Notification – Done
  + Post Creation Module– Development
    - Frontend – In Progress
    - Image Posting – In Progress
  + Profile Module
    - Frontend – In Progress
* Individual Task Updates
  + Project Manager: Lance – Project Timeline Adjustments, Profile Module Frontend (in progress)
  + Tester 1: Arzel – Notification
  + Tester 2: Aiza – Notification, Image Posting (in progress)
  + Technical Lead 1: Airon – Display Post/s, Post Interactions UI, Login As API
  + Technical Lead 2: Jeff – Buttons / Navigations, Post Creation Frontend (in progress)
  + UI/UX Designer: Kylie – Frontend of Posting

**Sprint Planning, and Progress Update (ELEC1)**

* Executing Stage (Sprint 5): In Progress
  + Home Page Module (Dec 25 – Jan 1) – In progress
    - Buttons / Navigations– In Progress
    - Notification – Done
  + Post Creation Module (Jan 1 – Jan 8) – In Progress
    - Frontend – In Progress
    - Image Posting – In Progress
* Executing Stage (Sprint 6): In Progress
  + Post Modification Module (Jan 8 – Jan 15) – Not Started
    - Edit Post – Not Started
    - Delete Post – Not Started
  + Sharing Post/s (Jan 8 – Jan 15) – Not Started
    - Frontend – Not Started
    - Share Other User/s Post – Not Started
    - Sharre Post/s to Other Apps – Not Started

**Sprint Retrospective (ELEC1)**

* What went well
  + Time after time, the project is becoming more and more clear and feasible to the eyes. And this encourages the team to be more focused in finishing this project and work on the pending tasks.
* What could be improved
  + Although each of the team has their agendas in the last days of vacation, there are still tasks completed, and by having now more time to do those tasks, and being focused on it, project development will be improved.
* What needs to be done
  + As our site expands and results getting near, more tasks must be done in the next sprint. This includes the modification of post/s, sharing posts of others, and sharing to other apps. Also, tasks left on this sprint must also be done in the next one.