**Stand Up Meeting (INTE 30033)**

* Tasks: Executing Phase Progress
  + Home Page – Development
    - Display Post/s – Done
    - Likes – Done
    - Comments – Done
    - Final Home Frontend – Done
    - Final Display Post – Done
  + Post Creation Module – Development
    - Frontend – Done
    - Image Posting – Done
  + Buttons / Navigations – Development
    - Settings – In Progress
    - Help & Support – In Progress
    - Search – In Progress
  + Post Modification Module– Development
    - Edit Post – Done
    - Delete Post – Done
  + Sharing Post/s – Development
    - Frontend – Done
  + Mobile Responsiveness – In Progress
  + Profile Module – Development
    - Frontend – In Progress
    - 10 Icons – In Progress
* Individual Task Updates
  + Project Manager: Lance – Search Module Frontend, Modify Home/Feed Frontend, Add Display Post Module, Share Post Frontend, User Profile (In Progress)
  + Tester 1: Arzel –
  + Tester 2: Aiza – Image Posting, Edit Post, Modify Forget Password
  + Technical Lead 1: Airon – Delete Post, Like Post, Modify Get-Token API
  + Technical Lead 2: Jeff – Settings (In Progress), Modify Post Creation Frontend (in progress)
  + UI/UX Designer: Kylie – Comments Frontend, Mobile Responsiveness (In Progress), Profile Icons (In Progress)

**Sprint Planning, and Progress Update (ELEC1)**

* Executing Stage (Sprint 6): In Progress
  + Home Page (Dec 30 – Jan 1) – Done
    - Display Post/s – Done
    - Likes – Done
    - Comments – Done
    - Final Home Frontend – Done
    - Final Display Post – Done
  + Post Creation Module (Jan 1 – Jan 8) – Done
    - Frontend – Done
    - Image Posting – Done
  + Buttons / Navigations (Jan 8 – Jan 14) – In Progress
    - Settings – In Progress
    - Help & Support – In Progress
    - Search – In Progress
  + Post Modification Module (Jan 8 – Jan 10) – Done
    - Edit Post – Done
    - Delete Post – Done
  + Sharing Post/s (Jan 8 – Jan 15) – In Progress
    - Frontend – Done
    - Share Post/s to Other Apps – In Progress
  + Mobile Responsiveness (Jan 8 – Jan 17) – In Progress
* Executing Stage (Sprint 7): In Progress
  + Profile Module (Jan 15 – Jan 17) – Development
    - Frontend – In Progress
    - Customization – Not Started
    - 10 Icons – In Progress
  + Add Friend/s Module (Jan 16 - Jan 17) – Not Started
    - Frontend – Not Started
    - View Other User’s Profile – Not Started
  + Chat Module (Jan 17) – Not Started
    - Frontend – Not Started
    - API – Not Started
* Monitoring & Controlling Stage (Sprint 7): Not Started
  + Review Functionalities (Jan 17) – Not Started
  + Polishing / Beautification (Jan 17) – Not Started
  + Make Test Matrix (Jan 18) – Not Started
  + Deployment (Jan 18) – Not Started

**Sprint Retrospective (ELEC1)**

* What went well
  + With 21 out of 34 subtasks, the executing phase of our project is 61.76% done, and almost all basic requirements have already met. And looking at the overall project timeline, the accomplishment percent is already at 76.47%. The remaining tasks are almost all minimal / for polishing, and the possibility of deployment of the project is getting nearby.
* What could be improved
  + Communication of the teammates must be improved more. Being compliant to the group, especially on what task/s a member is doing is important to avoid conflicts, especially in merging branches. Also, doing the task/s assigned on time will be appreciated, especially the project deadline is getting near.
* What needs to be done
  + Our site is getting near to deployment stage. In this sprint, we target to do all the remaining tasks in the executing stage, so that the development of the site can be finalized and be deployed. Also, polishing to the UI of the overall site must be done for better output.